Resource Work Activities Chart

| **Resource** | **Week 1-2** | **Week 3-4** | **Week 5-6** | **Week 7-8** | **Week 9-10** | **Week 11-12** |
| --- | --- | --- | --- | --- | --- | --- |
| Jibin Sebastian (Project Manager) | Project Planning | Stakeholder Management | Progress Monitoring | Risk Management | Quality Assurance | Final Review |
| Jibin George (Lead Analyst) | Requirements Gathering | Data Analysis Plan | Statistical Model Design | Model Development | Model Testing | Refinement |
| Vishal (Business Analyst) | Business Requirements | Data Requirements | User Story Creation | Dashboard Requirements | User Acceptance Testing | Documentation |
| Kailas (Technical Consultant) | Technical Architecture | Data  Integration | ETL Process | Data Validation | Performance Optimization | Technical Documentation |
| Yashas (Tableau Specialist) | Dashboard Planning | Data Connection | Dashboard Prototyping | Visualization Development | Dashboard Testing | Dashboard Refinement |